## Slide 1: Birds Are(n’t) Real
The Team Studying Birds

## Slide 2: The Task
To study the effects of a bird’s personality on their spread of sickness.
Accomplished By:
Tracking QR codes attached to bird backpacks.
Using Raspberry Pis and other external hardware.

## Slide 5: The Update
Setup our GitHub repository.
Finalized our team contract.
Had our first meeting with our sponsor this morning.

## Slide 6: The Update
Conducted initial research on the relevant topics.
  Basic Raspberry Pi information
    Programming
    Camera -> Raspberry Pi
    Remote Connection
  QR extraction and their algorithms
  General Research on Finch Tracking
  Looked into possible alternatives (RFID)

## Slide 7: Next Sprint
Hardware will be in by Tuesday next week.
  Load the Raspberry Pi with the basic necessary software.
  Establish a remote connection with the Raspberry Pi.
  Establish a 1:1 connection between camera and Raspberry Pi.
  Scan and recognize a QR code with the camera.